**Friday 8 September Morning 8 a.m**

Members attended : Kalyan ,Yasmeen,Vidhi

Only 3 members could attend, so team decided to meet at evening 9 p.m to discuss deliverable 1.

**Squad8 Meeting Friday September 8, 2023**

9:05 PM

Members who attended – Emmie Abels, Yasmeen Haleem, Demir Altay, Vidhi Bhatt

9:10 PM

Risks Discussion

Possible Risks

Webapp might go down and patients may not be able to book an appointment/doctors cannot view appointment and patient infomation

Database issues – Appointment confirmation not working/appointment does not make it into the system

Cloud platform connectivity issues/outages

Auto messages not working, other general system availability/function issues

9:12 PM

Platform Discussion

System will be a webapp that is also mobile friendly for patient and doctor convenience

9:13 PM

Languages and Technologies Discussion

ReactJS, GCP, and Python

9:15 PM

Contingency Plan Ideas

Implement failover to avoid service outages with the webapp

Regularly scheduled backups to the database to avoid data loss

9:20 PM

Project Concept and Feature Suggestions

Booking for multiple different clinics

System allows for patients to select from different kinds of doctors (primary care, cardiologist, dentist, surgeon, etc)

Patients can book appointments whenever one is needed

Patient personal profiles that include patient personal information (name, DOB, etc), and insurance

Patients can see all of the doctors on their care team

Patients can view list of all doctors in the system when making appointments

Doctors can set their schedule/what times they are accepting appointments,

Doctors can view all of their patients/patient profiles

Doctors can see their schedule/list of appointments in real time

Doctors can specify how long certain types of appointments are

9:35 PM

Deliverable 1 PowerPoint and Presentation Discussion

Video presenters are Vidhi Bhatt, Yasmeen Haleem, and Kalyan Cheerla

Video will be done via Zoom recording for convenience

Deliverable 1 Current Member Contributions

Yasmeen Haleem - GANTT chart/project timeline, contingency plans for risk management, video presentation, individual member contribution section

Demir Altay – backend of project description, individual member contribution section

Emmie Abels – project description, GitHub README and file structure, individual member contribution section

Vidhi Bhatt – project description, individual member contribution section, risk assessment, video presentation

**Meeting 9 September 2023,Saturday 5:30 p.m**

**Members attended: Kalyan,Bhavani,Demir, Vidhi,Emmie,Yasmeen**

5:30 p.m

Team discussed about the project name as Medvoyage and the next steps to be taken to submit Deliverable 1.

5:35 p.m

Discuused about how to complete the documentation and the lead roles that each team member was going to take

5:40 p.m

Discussed again about the front end and backend technologies to be used to implement the project and decided on Dajngo,flask and python and GCP.

5:45 p.m

The team discussed about top three risks for the Medvoyage project and concluded that privacy with Hipaa standard, resource availability and data handling and password as top three risks

5:50 p.m

Team discussed contingency plans for these risks like cryptography,encryption and PCIDSS and GCP failover

5:55 p.m

Team discussed bout high level designs and milestones for gantt chart

6:00 p.m

Team discusssed how to and when to meet for video presentation and who is going to do slides

**11 September 2023, Monday 5 pm**

**Attended**

**Manushree,Kalyan,vidhi Yasmeen**

5-5:35

Discusssed the presentation ,practised and edited the slides

5:35-6:00

Recorded the video presentation