Meeting minutes for 10/10/2023

**Meeting 1:35 p.m to 2:00 p.m**

**Team members who attended.**

**Vidhi Bhatt,Kalyan Cheerla, Bhavani Rachakatla,Yasmeen Haleem, Pravallika Bollavaram,Manushree Buyya**

Team discussed about different Functional requirements to be done for Deliverable 3.

Team discussed about the different functional requirements on Trello board.

Team discussed about Front end,Backend and database that is MYSQL

The different tables that needed to be added at backend and MYSQL database were discussed and any ideas for tables were welcomed.

At the front end

Unified login page was discussed

Unified Signup page was discussed

Then Testcases , unit test cases for different individual front end pages like login etc were discussed.

The Navigation bar with the medvoyage logo has been completed,that was discussed.

It was discussed that docker containers needed to be uploaded to desktop by all.

Team discussed that in Github , make a different branch ,then share the pull request

Team discussed that navigation bar is now complete as long as there is a need for search bar.

The docker set up was discussed.

As some requirements are dependant on other functional requirements ,Team decided that login and registration page front end needs to be done by Friday so backend can start working on ot.

For Forgot password, email verification will be done.

Team discussed that all team members should start taking functional requirements and start working on it as soon as possible.

The Deliverable 3 documentation and UML diagrams lo have to be completed, once we have a basic functional requirements done, some members will focus on documentation.